# Best-Ball / DFS Toolkit — Architecture Audit & Refactor Plan

Senior-engineer review, June 2026. Scope: the bestball/ analytics pipeline — 26 Python files, ~5,381 LOC, a 139-column feature store, an 18-stage build, and a browser command center.

# 1. Architecture Overview

The system turns raw football data into a single interactive draft/DFS dashboard, organized in four layers.

Layer 1 — Shared core (core.py, 61 LOC). One canonical name normalizer (fn), team-code map (norm_team/TMAP), a NaN-safe atomic JSON writer (safe_json_dump), and the position-strict fuzzy join (match_usage) that resolves collisions like A.J. Brown vs Amon-Ra. Imported by nearly every script.

Layer 2 — Feature store (append-only chain). build_features.py creates features.csv/json (one row per ~371 players); then twelve scripts each read it, add columns, and rewrite it (ingest_advanced→…10→ingest_defense→reweight_defense_2026). End state: a flat 139-column store, the single source every engine reads.

Layer 3 — Source-fusion engines. dfs_scenarios.py (870 LOC) and fusion.py (1,152 LOC) read the store and emit model-fusion outputs: each source is its own within-position percentile, shown with consensus (mean) and divergence (std). gameplan.py and personnel.py add draft/scheme layers. Nothing is refit or collapsed.

Layer 4 — Render. command_center.py merges five JSON outputs into command_center.html via a __DATA__ placeholder.

## Data flow

raw (sis_value/*, NFL-master/*, ffdataroma/*, parquet, schedule, ADP)

└─ build_features.py            → features.{csv,json}  (~40 cols)

└─ ingest_advanced .. 10  ×11   → features (+~85 cols, append-in-place)

└─ ingest_defense.py            → defense.json (2025) + opp_*_pctl

└─ reweight_defense_2026.py     → defense.json (2026) + adj opp_*_pctl  [MUST be last]

├─ dfs_scenarios.py  → dfs_scenarios.json

├─ fusion.py         → fusion.json

├─ gameplan.py / personnel.py → *.json

└─ command_center.py → command_center.html

## What's genuinely good

- The model-fusion contract is sound and consistent: independent within-position percentiles, missing signals abstain (never a fake 50 inside a source), consensus/divergence computed not collapsed.

- core.py is the right abstraction — one join, one team map, one atomic JSON writer.

- Atomic JSON writes already prevent truncated JSON on crash.

# 2. Problem Areas

| # | Problem | Severity | Evidence |
| --- | --- | --- | --- |
| P1 | No orchestrator — 18-stage build run by hand | High | no .sh/Makefile/runner exists |
| P2 | Append-only chain + silent skips — skip/reorder an ingest and columns vanish, no error | High | each ingest_advanced* reads→rewrites features.csv; engines just abstain |
| P3 | ingest_defense ↔ reweight_2026 ordering footgun — re-running ingest_defense reverts the 2026 reweight | High | both write defense.json + opp_*_pctl |
| P4 | Non-atomic CSV write — crash mid-write desyncs features.csv from features.json | Med | JSON atomic via safe_json_dump; CSV raw open()+DictWriter |
| P5 | Duplicated parsers — num() in 11 files, pct() in 6, team maps in 3 | High | grep counts; ingest_defense/reweight/team_* redefine vs import core |
| P6 | Duplicated stats math — (rank-0.5)/n*100 copied across 3 functions in 2 files | Med | dfs vs fusion within_pos_pctl; diverge only on NaN policy |
| P7 | CSV read→merge→rewrite boilerplate repeated verbatim | Med | 12 ingest scripts |
| P8 | ~20 magic constants scattered in function bodies, no config | Med | LG_MAN=17, HOT/COLD=70/35, ENV 0.80/1.25, source weights |
| P9 | Zero tests (1 stub) | High | no coverage of fn, norm_team, percentile, ingest |
| P10 | No column provenance — 139 cols, no producer/coverage record | Med | features.json.meta.cols is names only |
| P11 | Inconsistent NaN/abstention — preserve vs neutral-fill chosen ad hoc | Low-Med | dfs preserves; fusion has both variants |
| P12 | Perf: full re-read/write ×12 + recompute every run + double-parse defense CSVs | Low-Med | acceptable at 371 rows but compounds P2 |

The throughline: P1–P4 are one failure mode — an implicit, in-place, hand-run chain with no guardrails, so a skipped/out-of-order step corrupts state silently. P5–P7 are duplication that multiplies the cost of every change. P9–P10 mean none of it is verified or documented.

# 3. Refactor Strategy (incremental, non-breaking)

Sequenced lowest-risk-first; each phase is independently shippable and parity-tested before the next.

Phase 0 — Safety net. Land tests + pipeline.py --check. Regressions now caught. (Delivered.)

Phase 1 — Dedupe leaf helpers. Replace 11 num()/6 pct()/3 team-maps with parse.py; the 3 percentile copies with statlib.py. Pure, parity-tested, swap one import at a time. (Delivered + verified.)

Phase 2 — Collapse the ingest chain. Re-express the 12 ingest scripts as declarative SourceSpecs over featurestore.py (load once, merge, write once, atomic). Kills P2/P4/P7, records provenance for P10. (Framework delivered; one stage reproduced at parity.)

Phase 3 — Orchestrate. Adopt pipeline.py as the single entry point with per-stage integrity checks. Kills P1/P3. (Delivered; --check green.)

Phase 4 — Config + provenance. Lift the ~20 constants into one config; run registry.py in CI to fail on schema drift. (Registry delivered.)

# 4. Improved Architecture

core.py ── parse.py (num/pct/team_code) ── statlib.py (pctl abstain|neutral,

(join,IO)                                    consensus/divergence)

│                                              │ engines import statlib

▼                                              ▼ instead of re-deriving pctl

featurestore.py (load once, apply SourceSpec[],  → dfs_scenarios.py / fusion.py

write once, atomic, provenance)

│            columns.json ◄── registry.py (provenance + CI drift guard)

▼

pipeline.py — ordered DAG + integrity checks → command_center.html

The engines keep their model-fusion logic but drop their private percentile copies (import statlib); the 12 ingest scripts become ~12 SourceSpec literals fed to one FeatureStore; the hand-run chain becomes one command. Net: fewer lines, one place per concern, and every ordering hazard becomes a loud failure.

# 5. Delivered Reference Code (refactor/)

| Module | What it is | Validation |
| --- | --- | --- |
| statlib.py | one within-position percentile + consensus/divergence/composite; NaN policy is a named arg | exact parity vs live within_pos_pctl on 371 real rows |
| parse.py | canonical num/pct/pnum/ab + one team_code resolver | unit-tested incl. '97%Elite', '1PIT', 'Las Vegas Raiders' |
| featurestore.py | FeatureStore (load/apply/save, atomic CSV+JSON) + declarative SourceSpec | reproduced ingest_advanced6 exactly (145 WR/TE), live store untouched |
| registry.py + columns.json | column → producer/dtype/coverage/abstains; validate() fails on drift | 139/139 registered, 0 unregistered |
| pipeline.py | single orchestrator; per-stage column/sync/order integrity checks | --check green: csv/json in sync, all 18 stages' columns present |
| tests/test_refactor.py | the missing test layer | 6/6 PASS |

Adoption is incremental and reversible: the modules sit beside the working code and are swapped in one import / one stage at a time, gated by the test suite and pipeline --check.